		Week Report

Project	Real-Time Bridge Monitoring			Week	42
Name	Andrea Bottoli			Date	21.10.2013

Achievements
- First Group Meeting / - Roles Assignment / - Agreed on communication tools / - Scheduled weekly meetings / - Decided the content of Project Plan Document / - Assigned Task of each team member for the Project Plan Document / - Created Google doc spreadsheets / - Discussed some questions for the Customers / - Agreed on a plan for next week and next meetings / - Setted up some deadlines on Google Calendar / - Created Git Repository

Problems
- Problems establishing the first communication during the group meeting / - Set up of Skype and Google Hangouts

Plans for the next week
- Fill in the questionnaire for the customers / - Have a (short) meeting on Monday to set up the questionnaire / - Meeting with customers / - Meeting before and after the meeting with the customers / - Finishing the Project Plan documentation / - Making the project vision and project plan presentation / - Agree upon technologies/programming languages/IDE/... to be used / - Update and maintenance on git repository / - Learn more about git / - Defining a little well internal policies / - Setting the environment of the project development

Hours spent
Day	Hours	Short description
Monday
Tuesday
Wednesday
Thursday	4	Lecture and First Contact (PoliMi)
Friday
Saturday	4	First Meeting with the group
Sunday
Total Hours	8