		Week Report

Project	Real-Time Bridge Monitoring			Week	45
Name	Lorenzo Pagliari			Date	10.11.2013

Achievements
-Translate the whole input document which was in Italian / -Agree on the overall architecture design / -Agree on the most requirements / -Draw architecture, class, sequence and api diagrams to a better understanding of the members ideas. / -Choose the technologies and interfaces to use / -Choose to use MVP pattern / -Set up the personal environment / -Set up the Project environment for all team members / -Know the basics to use EGit on eclipse / -Met the customers for other clarifications about requirements, and architectural decisions.

Problems
-Still some problems to understand to other members of the team, and myself as well, the meaning of inputs, and the purpose of the data tables of the db. / -Few problems in communications between members in charge to do the design document.

Plans for the next week
-Hope to gather also the last part of the input document by the customer / -Met the customers for some explanations on the load combinations and traffic combinations. / -Met the customers to discuss about requirements and their implementation. / -Start the implementations of the first components for the alpha prototype. / -Become familiar with the java library JDBC to interface with db.

Hours spent
Day	Hours	Short description
Monday	3	Document translation / Work on design document
Tuesday	7	Met customers / Work on design document and diagrams
Wednesday	7	Met supervisor / Work on design document and diagrams / Explain design architecture
Thursday	4	Status report presentation
Friday	4	Set up eclipse / Set up a shared project on the repo / Understand how use and work EGit
Saturday	6	Meeting with the team for discuss, clarify and agree on some design aspects. / Work on the translation of the input document
Sunday	4	End the translation of the input document
Total Hours	35