		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	07.01.14
				Start-end time	07:20:00 PM – 08:05:00 PM
Responsible	Marko Brcic			Location / type	Skype / Hangouts / IT-SWE-CRO
Attended by Location Remarks / Andrea Bottoli Milano / Lorenzo Pagliari Milano / Miraldi Fifo Tirana / Marko Brcic Zagreb / Nikola Radisavljevic Vasteras / Jorn Tillmanns Helsinki

Data

We have discussed what is in the database or stored on virtual machine. All the calculated data is in the database. Pictures are uploaded to the virtual machine. We have to fix the images in the application now. Marko needs to correct the images functionality.

Errors

We have to fix the noticed errors:
- Worst case data table
- Image width in the current state view
- Statistics page
- Images not hardcoded in the current state view
- Recepients of alert email
- Some labels on graphs
- Team members names in the source files

Final presentation
We discussed about the team members who are available for presenting on the final presentation. Currently Andrea, Lorenzo, Miraldi, Dzana, Marko. We also discussed about changing the template for the presentation, but we didn't come to a consensus.

Finalizing documentation
All the documentation needs to be finalized and edited, because the final deadline for submitting everything is coming (13.01.2014)

Test report

Miraldi said that he is finishing the document.

Email functionality

We discused about the configuration of the sending emails functionality regarding the deployment. We figgured out that it is enough to only deploy the new .war archive and that everything will work.