		Week Report

Project	Real-Time Bridge Monitoring			Week	46
Name	Andrea Bottoli			Date	17.11.2013

Achievements
Setted up (definitely?) the personal environment / Updated tasks for each group member / Meeting with the customer, gathering some requirements, validating previous requirements / Updated issues and milestones on github / Start developing the math engine / Created a local DB for make some tests

Problems
Create a high level structure for code and modules for the formulas (create macroblocks...still working on it) / Problems in accessing on the remote VM to see the DB

Plans for the next week
Continue the implementation of the math engine / Assign other tasks to each other to arrive asap at the alpha prototype / Meet customers to gather some other requirements and to report the status of the project / Meet supervisors to report the status of the project and to discuss some managing stuffs

Hours spent
Day	Hours	Short description
Monday	3	Group Meeting (1), Meeting Summary (0,5), Setup environment(1,5)
Tuesday	6	Meeting with customers (2), Update Tasks (1), Meeting Agenda (0,5), Group Meeting (1), Customer Meeting Summary(1,5)
Wednesday	3	Meeting with supervisors (2), Update issues and Milestones on github (1)
Thursday	12	Start develop Math Engine and think about calculations formulas (12)
Friday
Saturday
Sunday	3	Week Report (1), Starting fixing Design Documentation (2)
Total Hours	27