		Week Report

Project	Real-Time Bridge Monitoring			Week	46
Name	Ghazaleh Shojaee nia			Date	18/11/13

Achievements
Work on Java basics / Draw flowchart with IDA / Reading related documents to understand goal / Reading more about pages between 13 -19 / Trying to understand all calculation is needed / Trying to develope some codes for specific parts / Creating flowcharts to describe the flow of code

Problems
No cooperation in milano group which can be put me in a direct way of project and learn more / I need more time to spent with Milan colleagues but it's nothing in last 2 weeks,unfortunately ! again ! because they did not assign any meeting during the week and reject anytime when I assigned. / Every member group work on his capability and no body consider my abilities ,anyone selected something different with my knowledge, and forced me to do with their own desire instead of using my capability. / I have no internet connection out of university hour, I cannot attend any meeting at night ,if there is any after 7 :00 pm ,I can ask from team leader. / So accept my apology if there is any meeting at night, because I will missed it after 7:00 pm / Too much Discussion ,after any question asked for comprehension ! which makes me tired and not useful. / No allowance to be in any meeting with costumer !

Plans for the next week
More schematization in advance. / Expect Less discussion !!!!

Hours spent
Day	Hours	Short description
Monday	2	Read code policy and requirment
Tuesday	6	Read project related documents and working on
Wednesday	4	Read documents
Thursday	3	Read help ,work on git hub,…
Friday	6	Work on formulas and javacode
Saturday	6	discussion
Sunday	5	Weekly report,github stuff,flowchart
Total Hours	32