sta		Week Report

Project	Real-Time Bridge Monitoring			Week	51
Name	Lorenzo Pagliari			Date	23.12.2013

Achievements
-Fixing the numerical values returned by the math engine. / -Betha prototype / -Betha presentation / -Met the customer / -work on scheduler priority / -work on scheduler / -work on jobs / -work on tasks / -fix some parsing problems / -work on beta presentation / -met supervisors

Problems
-Misunderstanding with customer's orders

Plans for the next week
-Christmas time / -hunt Santa Claus / -Beer

Hours spent
Day	Hours	Short description
Monday	9	Work on load flags job (2) / Work on quartz priority (2) / Work on path (2) / group meeting (1) / Debugging (2)
Tuesday	16	Met Customer (3) / work calculation, job, scheduler (4) / work on math engine and jobs (9)
Wednesday	11	Work on jobs (2) / work on dao modules (2) / meet supervisor (2) / work on beta presentation (3) / work on calculation controller task (2)
Thursday	6	Work on job schedule (2) / Work on Calculation controller(2) / Beta presentation(2)
Friday
Saturday
Sunday
Total Hours	32