		Week Report

Project	Real-Time Bridge Monitoring			Week	46
Name	Lorenzo Pagliari			Date	17.11.2013

Achievements
- Start develop the math engine part / - Think about the data structure to use to manage internally the math calculation / - fixed the xlsx file to help and test the parsing part of timestamp conversion / - Meeting the customers to clarify some aspects of the requirements / - Meeting the supervisors to discuss some aspects of the project / - fix the design document following the suggestions

Problems
- Some issue to access at the VM / - Some problems to identify a correct and useful data structures to simplify the math calculation / - Some problems to find a way to parallelize the math calculations

Plans for the next week
- Continue with the math engine development / - Meet the customer / - Meet the supervisors

Hours spent
Day	Hours	Short description
Monday	6	Meeting with the team / Set up the environment / translation the new part of the formulas document
Tuesday	4	Meeting the customers / Meeting the team / Explain to the team the meeting with the customers / set up the environment and help to make git work
Wednesday	3	Meeting with supervisors / set up the environment and help to make git work / work on the design of math engine and formulas
Thursday	12	Start to work and develop the math engine and calculation package
Friday
Saturday
Sunday	6	Fixed the xlsx file to help and test the parser part / week report / Fix design document
Total Hours	31