		Week Report

Project	Real-Time Bridge Monitoring			Week	47
Name	Ghazaleh Shojaee nia			Date	24/11/13

Achievements
Reading the related documents / Trying to understand all calculation is needed / Creating flowcharts to describe the flow of code / Work on Java basics / Draw flowchart with IDA for all pages (full project)

Problems
No cooperation in milano group ! still ! / I need more time to spent with Milan colleagues but it's nothing in last 3 weeks,unfortunately ! again ! because they did not assign any meeting during the week and reject anytime when I assigned. / I have no internet connection out of university hour, I cannot attend any meeting at night ,if there is any after 7 :00 pm ,therefor I can ask from other team leader. / So accept my apology if there is any meeting at night, because I will missed it after 7:00 pm / No allowance to be in any meeting with costumer ! still !

Plans for the next week
More schematization in advance. / Expect Less discussion !!!! / Some basics of coding.

Hours spent
Day	Hours	Short description
Monday	2	Read code policy and requirment
Tuesday	6	Read project related documents and working on
Wednesday	4	Read documents
Thursday	3	Read help ,work on git hub,…
Friday	6	Full project flowchart
Saturday
Sunday	5	Weekly report,github stuff,flowchart
Total Hours	26