		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	23.12.13
				Start-end time	09:23:00 PM – 22:00:00 PM
Responsible	Nikola Radisavljevic			Location / type	Skype / Hangouts / IT-SWE-CRO
Attended by Location Remarks / Andrea Bottoli Milano / Dzana Kujan Västerås / Lorenzo Pagliari Milano / Marko Brčić Zagreb Joined 7 min. later / Nikola Radisavljevic Västerås Joined 5 min. later / Jörn Tillmanns Västerås

Status of Project

The Beta-Demo successful presented. Now the product has to be finalized. For this a few new features have to be implemented and some existing have to be improved.

ACTION: -

Implementation

We have to fix some design and content issues.
- So some Images are streched and names of teammembers switched.
- Also we should add a descripton of our project. This should contain the purposes, fetures and a short overview about NTC 08 & EU 305/2011. Also we can provied a link to google maps and to the orignal data.
- The lables at the current state page and statistic page has to be fixed.
- The statistic page also need some more labels.
- Add the M-N domain page
- Improve the Authentication System (Implement Groups)
- Add User Administation Page
- Add the Alarm Button with alarm producre (send mail, pop-up,...)
- Add the last timestamp to the footer
Also we willl add the the discripton of our project to the FER-Site
ACTION: Jörn do all stuff related to Authentication, Nikola looks at the labes, the streched Pictures and the M-N-Domain. Andrea add a project-description.

Documentation

We have to update the Documentation:
- User & Installation Guid
- Check Technical Documentation
- Finalize Desing & Requirments Documentation
- Test Report
- Accepetance Test

Next deadlines and next meeting

The next Deadline will be the 3 Jan. The next Meeting will be the 30 Dez.

ACTION: Take a little bit holidays....