PowerPoint Presentation
Distributed Software Development
13-11-27

---
Real-Time Bridge Monitoring
Status Report
The Development Group

---
Colours in between MDH and FER
Overview
- Current Project Status
- Project Organization
- Experiences
- Alpha prototype demo
- Future development

---
Team Organization
The Development Group
Andrea Bottoli (PoliMi) Lorenzo Pagliari (PoliMi) Marko Brčić (FER) Ghazaleh Shojaee Nia (PoliMi)
Dzana Kujan (MDH) Jörn Tillmanns (MDH) Miraldi Fifo (MDH) Nikola Radisavljevic (MDH)

---
Current Project Status
- Project development process
  - Initial plan

---
Current Project Status
- Project development process
  - Initial plan

---
Current Project Status
- Project plan, Alpha prototype
  - Complete database implementation
  - Complete parser
  - Connection with front end

---
Current Project Status
- Status of the Alpha prototype
  - Database implementation
  - Scheduler: periodically calls the parser
  - Parser: parses the .txt files (and does needed conversions) (+ stores in database)
  - Webpage: design/layout, Current State View, Parameters View
  - Website is running on the VM
  - Acceptence test

---
Current Project Status

---
Current Project Status
- Effort so far

---
Project Organization
- Meetings and communication
  - Weekly meeting with customer, and supervisor
  - Project manager and team leader weekly meeting
  - Two weekly group meetings

---
Work distribution

---
Work distribution

---
Work distribution

---
Work distribution

---
Work distribution
  Good system design, and good communication leads to easy separation of work and easy integration :)

---
Work distribution
Math engine

---
Work distribution
- Documentation
  - Constant update of documents
  - Quality: Peer review

---
Project Organization
- Tools used
  - Google Hangout
  - Skype
  - Git
  - Plug-ins for Eclipse:
    - Mylyn
    - Egit

---
Experiences
- Issues
  - Communication
  - Management
  - Ineficient meetings
  - Technologies not familiar to all
  - Setting up environment
  - Being late for meetings
- Solutions
  - Additional Meetings
  - Tasks on github
  - Meeting agenda introduced
  - Additional hours spent on learning
  - Helping each other :)
  - Chocolate penalties :)

---
Experiences
- Unanticipated risks
  - Documentation in Italian (40 pages, and counting...) --> all translated by Lorenzo
  - Far more complex calculations than expected
  - Still receiving requirements from customer

---
Experiences
- Positive experiences
  - Team work
  - Fun meetings :)
  - Everyone is doing a hard work and trying to do the best they can
  - Improved skills and distributed development experience
  - Good collaboration

---
Alpha prototype demo
- Analog files

---
Alpha prototype demo
Echo sonar files

---
Alpha prototype demo
Database (STILL NEEDS TO BE UPDATED – expected tonight before midnight)

---
Alpha prototype demo
Live demo :)

---
Future development
•The beta prototype:
– Finalize graphs and pictures on the website
•The final product:
–all the features: historical statistics, graphs, login for different users
Final documentation + user manual +installation manual + final archive that contains both the product and the installation & configuration files

---
Conclusion
- Current Project Status
- Project Organization
- Experiences
- Alpha prototype demo
- Future development
- -->On track and satisfied team :)

---
Question Time

---
Thank you for your attention