		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	29.10.13
				Start-end time	07:30:00 PM – 08:13:00 PM
Responsible	Marko Brcic			Location / type	Hangouts / IT-SWE-CRO
Attended by Location Remarks / Andrea Bottoli Milano / Dzana Kujan Västerås / Lorenzo Pagliari Milano / Marko Brčić Zagreb / Miraldi Fifo Västerås / Nikola Radisavljevic Västerås / Jörn Tillmanns Västerås

Documentation

We discussed what next with the documentation. We talked a bit about the requirements documentation and design documentation.

CONCLUSION: We agreed that the Italian side will look into design documentation a bit, while the Swedish side will look into requirements documentation.

Technology for development

We discussed about the technology to use to represent the graphs on the UI. We mentioned a lot of libraries available and try to compare the license agreements and the quality of provided solutions.

CONCLUSION: We saw that chart.js from www.chartjs.org may be the solution for us.

ACTION: Each of the members should look a bit more into libraries to see if we can find better alternative.