		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	21.11.13
				Start-end time	19:00:00 PM – 20:07:00 PM
Responsible	Dzana Kujan			Location / type	SWE – CRO – IT - GER
Attended by Location Remarks / Dzana Kujan Västerås / Andrea Bottoli Milano / Marko Brčić Zagreb / Miraldi Fifo Västerås / Nikola Radisavljevic Västerås / Jörn Tillmanns Berlin / Lorenzo Pagliari Milano

Tasks done and problems encountered.

Everyone is doing what they are supposed to. Lorenzo and Andrea are working on the math engine, Marko is working on the Parser, Jorn made some changes to the project by adding code for pictures, and Nikola, Dzana and Miraldi are working on the presentation layer.

Supervisory meeting summary

Andrea informed the group about the supervisory meeting that he had 21.11.2013.

CONCLUSION: We are doing a good job with our work :)

ACTION: We need to think about deployment, that is, how we will deliver the executable to the customer.

Alpha prototype presentation.

We talked about the presentation of the alpha prototype and what should be included there.

CONCLUSION: The presentation should contain:
1. What was our goal?
2. What have we done?
3. What are the results?
4. The effort
5. Some screenshots of the project
6. A demo

ACTION:
Dzana and Nikola will prepare and hold the presentation.

Discussion about scheduler.

We discussed about how to schedule the parsing.

CONCLUSION: We will use qwartz for scheduling.

ACTION:
Ghazal will work on this. If not, then Andrea and Lorenzo will take over.

Test cases.

We talked about the testing phase and how we want to implement it.

CONCLUSION: The test document should be made for functional/acceptance testing.

ACTION:
Miraldi should start working on the document.

Updating the documentation.

ACTION:
Lorenzo, Andrea and Jorn will work on updating the design document. Nikola and Dzana will update the requirements document. Also, everyone should give feedback on the current documentation.