		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	04.11.13
				Start-end time	08:00:00 PM – 08:55:00 PM
Responsible	Marko Brcic			Location / type	SWE – CRO – IT
Attended by Location Remarks / Dzana Kujan Västerås / Marko Brčić Zagreb / Miraldi Fifo Västerås / Nikola Radisavljevic Västerås / Jörn Tillmanns Västerås

Status of the documentation

We discussed about the requirements and design document. What is each team member's status on his/her part. We came to conclusion that we were a bit lazy, but some parts were actually started :-)
We have initial drafts of ER diagram and class diagram.

CONCLUSION: We have only two more days to work, so we should be serious about things we have to do.

ACTION: Each of the members should continue to work intensively on his/her part

Change in the design

We discussed about change in the design and technologies used. We were thinking if it is better to develop the whole thing in java as java web application deployed on tomcat, or should we divide and leave the parser part in python as initially stated

CONCLUSION: We will still take time and decide later

ACTION: Each of the members should think about this major change in the design and say their opinion as soon as possible