		Week Report

Project	Real-Time Bridge Monitoring			Week	42
Name	Lorenzo Pagliari			Date	21.10.2013

Achievements
- First contact with the other components of the team. / - First meeting of the team. / - Assignments of roles of Project Leader and Team Leaders. / - Discuss of some issue about the project / - Set up a shared Calendar on Google Calendar for synchronization (milestones and deadlines) / - Set up a GitHub repository / - Set up a shared document on Google Documents for a better and fast brainstorming on requirements, roles week by week, tasks to do, important questions to do at the meeting with the customers, and other stuffs. / - We decide when we do the weekly meeting

Problems
- Some problems with the first communications. Some problems with the channel / - Tried to use Skype and Google Hangouts.

Plans for the next week
- Assign all the remaining roles at member of the group / - Decide the policy / - Have a short meeting Monday afternoon / - Have a meeting after having met the customers / - Decide and agree on the requirements and all relative documents (pj plan&vision etc.) / - Set up a better channel of communication / - Do the presentation of the project

Hours spent
Day	Hours	Short description
Monday
Tuesday
Wednesday
Thursday	4	Lecture and first contact
Friday
Saturday	4	First meeting of the Team
Sunday
Total Hours	8