		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	21.10.13
				Start-end time	05:00:00 PM – 05:27:00 PM
Responsible	Marko Brcic			Location / type	Hangouts / IT-SWE-CRO
Attended by Location Remarks / Andrea Bottoli Milano / Dzana Kujan Västerås / Lorenzo Pagliari Milano / Marko Brčić Zagreb / Miraldi Fifo Västerås / Nikola Radisavljevic Västerås / Jörn Tillmanns Västerås

Documents

We reported the status of the documents we are currently working on. Everything seems to go as planed. We will continue to work on the things agreed on the previous meeting held on 19.10.13. 01:00 PM. We will put the documents in the Git repository and the ones that need to be published, project leader will publish on the course pages.

CONCLUSION: Continue everything as planed and deploy the documents on git repository

ACTION: For each member to continue to work on the documents formerly agreed upon

ACTION: For project leader (Andrea) to put the needed documents on course page

Tomorrow's meeting with the customer

The meeting will try to start at 09:30 AM on Italian side with the customer. All the team members situated on other sites should try to attend the meeting if possible. Andrea and Lorenzo will try to set up everything for other members to be able to follow the meeting remotely. If it won't be possible, they will try to record the meeting, at least the voice conversation of the meeting.

CONCLUSION: Questionnaires should be prepared before the meeting

ACTION: Each of the members should try to contribute in writing the questionnaires in the Google spreadsheet document