1. Tasks done
  1. Most of the tasks are done
2. Problems encountered doing tasks
  1. No problems with tasks and seems that we're going well with our work (hope to continue in this direction)
3. Entire view of the project
  1. Lorenzo is translating the new document received from customers
  2. Marko and Jorn are working on DB and are working on Parser
  3. Tonight they'll try to move the DB on the VM and connect to that from the project
  4. Dzana, Nikola and Miraldi are working on the setup of Tomcat and on the presentation layer
4. Consider to not use Cron but to create a daemon in java that does the same things (because interoperability for each OS)
  1. Could be a good idea, so we can create a Daemon instead of Cron
5. Re-do diagrams in order to follow the last architecture
  1. Jorn did it; we'll have to confront our ideas and update some stuffs but most of the work in this sense is done
6. Discuss about documents
  1. Lorenzo, Marko, Andrea, Ghazaleh (and whoever wants) have to work on Design Document to fix the wrong things
  2. They have also to communicate in a better way to divide their work
  3. Dzana and Nikola are still working on some minor fixes on Requirement Document
  4. During the projext we'll have to continue working on documentation
7. Replies from customers
  1. Quite confusion about that...Andrea and Lorenzo will try to get more information in the next meeting
8. Questions for customers
  1. There is a google sheet in which we can find and add the questions that Andrea and Lorenzo will have to ask to customers
9. New tasks
  1. Andrea will think to next tasks and will inform about this before Tuesday night