		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	18.11.13
				Start-end time	19:28:00 PM – 20:07:00 PM
Responsible	Miraldi Fifo			Location / type	SWE – CRO – IT
Attended by Location Remarks / Ghazal Shojaee Milano / Dzana Kujan Västerås / Andrea Bottoli Milano / Marko Brčić Zagreb / Miraldi Fifo Västerås / Nikola Radisavljevic Västerås / Jörn Tillmanns Västerås / Lorenzo Pagliari Milano

Discuss about the presentation layer and the parser.

Marko suggested that the presentation layer should show, insert and update the data. Also Marko has reported that he managed to parse some analog and sonar files. Jörn reported that he is working on the image-parsing.

CONCLUSION: Now we know what is already done and what is left to do for the alpha prototype.

ACTION:
Marko: Will finish the data access object layer for inserting the data.
      Dzana, Nikola and Miraldi: Will think about design of interfaces and present some mockups.