		Week Report

Project	Real-Time Bridge Monitoring			Week	44
Name	Andrea Bottoli			Date	04.11.2013

Achievements
- Received data sources from customers / - Received matlab code from customers / - Received conversion formulas from customers / - Shared data, code and formulas with the whole team and explained to them / - Received one more team member / - Agreed on the roles / - Agreed on most of the interfaces and technologies / - Finished the first version of the project plan / - Started working on requirements and design documentation / - Translated some documentation from customers which was in italian / - Presented the new team member to the whole team

Problems
- Some problems understanding formulas, calculations and input data

Plans for the next week
- Work on requirement and design documentation / - Help the new team member to integrate in the group

Hours spent
Day	Hours	Short description
Monday	4	Week report, meeting with team members, summary week report
Tuesday	7	Team meeting, Customers meeting, internal discussion
Wednesday	2	Meeting with supervisors
Thursday	8	Presentation and course lecture, meeting with the new team member, meeting with the whole team
Friday
Saturday
Sunday
Total Hours	21