		Week Report

Project	Real-time Bridge Monitoring			Week	44
Name	Marko Brčić			Date	3.11.13

Achievements
Received one more team member / Agreed on the roles / Finished first version of the project plan

Problems
Setting the VM for future use / Making the team policy rules as stricter as possible / Hard to communicate with customer

Plans for the next week
Finish setting the VM / Help all the team members who didn't set up the environment / Work intensively on documentation, requirements and design / Start making the database, and planing the project / Rearrange the repository on Github if needed

Hours spent
Day	Hours	Short description
Monday	4	questionnaires for the course, week report finish, meeting with the team members, team policies
Tuesday	3	Team meeting, searching for graph library
Wednesday	5	Team policies, minutes of meeting
Thursday
Friday
Saturday
Sunday
Total Hours	12