		Week Report

Project	Real-time Bridge Monitoring			Week	48
Name	Marko Brčić			Date	01.12.13

Achievements
Finished parsing input files and pictures / Finished other layers needed for the functionality of the parser, mainly parsed input files and raw data / Class diagram / Changes in the documentation

Problems
Testing part we don't have yet / We have also problems with design

Plans for the next week
Working on calculated data / Working on enabling the fetching of input files through FTP / Working on scheduled tasks

Hours spent
Day	Hours	Short description
Monday	4	Meeting, Parser
Tuesday	7:30	Parser, DAO and other layers
Wednesday	6:30	Parser, Preparing the VM for presentation, Deploying the web application
Thursday	3	Presentation, Meeting, Parsing input files
Friday
Saturday
Sunday
Total Hours	21