		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	12.11.13
				Start-end time	19:25:00 AM – 20:05:00 PM
Responsible	Nikola Radisavljevic			Location / type	SWE – CRO – IT
Attended by Location Remarks / Dzana Kujan Västerås / Andrea Bottoli Milano / Marko Brčić Zagreb / Miraldi Fifo Västerås / Nikola Radisavljevic Västerås / Jörn Tillmanns Västerås / Lorenzo Pagliari Milano

Report from the customer

Andrea and Lorenzo reported to the group information from meeting with a customer. They discussed about how to present the historical data and explained the requirements document to the customer. Customer also said that all the calculations will be known until the 24th of November.

CONCLUSION: We have now the same view of how to present historical data and customer agreed upon the requirements document.

ACTION:
Andrea: Write a report about meeting with a customer.

Change of weekly meeting days

We discussed if it is better to have meetings on Monday and Tuesday or Monday and Thursday.

CONCLUSION: We agreed that we will have weekly meetings on Monday and Thursday, at 19:00.

 ACTION:
Dzana: Update calendar.