PowerPoint Presentation
Distributed Software Development
14-01-08

---
Real-Time Bridge Monitoring
Final Presentation
The Development Group

---
Overview
- Team Organization
- Project Work Summary
  - Work hours
  - Timeliness
    - Milestones
    - Deliverables
  - Requirements Fulfilled

---
Overview
  - Github
    - Info
    - Contributions
    - Issues
    - Commit Activity
    - Traffic
    - Milestones
  - Project Plan Fullfilment

---
Overview
- Distributed Project Experience
  - Communication
  - Meetings
  - Synchronization
  - Time Spent
    - Possible future improvements
- Requirements
- Design

---
Overview
- Verification and Validation
  - Verification and Validation approach
  - Level of Coverage of tests
  - Non-functional requirements coverage testing
- Demo

---
Team Organization
The Development Group
Andrea Bottoli (PoliMi) Lorenzo Pagliari (PoliMi) Marko Brčić (FER)
Dzana Kujan (MDH) Jörn Tillmanns (MDH) Miraldi Fifo (MDH) Nikola Radisavljevic (MDH)

---
Team Organization
Roles
Name	Initials	Responsibility (roles)
Andrea Bottoli	AB	Project Manager
Dzana Kujan	DK	Team Leader
Marco Brčić	MB	Documentation Manager
Lorenzo Pagliari	LP	Design Manager
Miraldi Fifo	MF	Testing Manager
Jörn Tillmanns	JT	Database Manager
Nikola Radisavljevic	NR	Integration Manager

---
Project Work Summary
Work Hours

---
Project Work Summary
- Timeliness
  - Milestones

---
Project Work Summary
- Timeliness
  - Milestones

---
Project Work Summary
- Timeliness
  - Milestones

---
Project Work Summary
- Timeliness
  - Milestones

---
Project Work Summary
- Timeliness
  - Deliverables
    - Project Plan
    - Design Description
    - Requirements Specification
    - Project Reports
    - Test Specification
    - Acceptance Test
    - Test Report

---
Project Work Summary
- Github
  - Info

---
Project Work Summary
- Github
  - Contributions

---
Project Work Summary
- Github
  - Issues

---
Project Work Summary
- Github
  - Commit Activity

---
Project Work Summary
- Github
  - Traffic

---
Project Work Summary
- Github
  - Milestones

---
Project Work Summary
Project Plan Fullfillment

---
Distributed Project
Experience
Communication

---
Distributed Project
Experience
Meetings

---
Distributed Project
Experience
Synchronization

---
Distributed Project
Experience
Time Spent

---
Distributed Project
Experience
- Time Spent
  - Possible Future Improvements

---
Requirements

---
Design

---
Verification&Validation
Approach

---
Verification&Validation
Coverage

---
Verification&Validation
Non-Functional Coverage

---
DEMO

---
Question Time

---
Thank you for your attention
and Good Luck for the Future!