		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	09.11.13
				Start-end time	11:00:00 AM – 12:20:10 PM
Responsible	Nikola Radisavljevic			Location / type	SWE – CRO – IT
Attended by Location Remarks / Dzana Kujan Västerås / Marko Brčić Zagreb / Miraldi Fifo Västerås / Nikola Radisavljevic Västerås / Jörn Tillmanns Västerås / Lorenzo Pagliari Milano

System design decisions

We discussed the system design and architecture (based on the design document that was previously created).
We agreed upon a model to be used for the system design.
We made sure the system design is clear to each team member.

CONCLUSION: Agreed upon the system design.

ACTION: Jörn Tillmanns: Update the system design diagram and the sequence diagram for use cases “View Historical Data” and “Parser”.
Lorenzo: Update the sequence diagram for use cases “View current data” and “Perform Calculation”, Update system design diagram
Jörn and Marko: have a meeting to discuss ERD
All team members: Import project from git :)

Questions about traffic and debris monitoring

We discussed if there is real-time traffic and debris monitoring, and how these parameters are determined. Should all different scenarios be calculated?

CONCLUSION: There is no real-time traffic and debris monitoring. Every possible scenario must be calculated and stored into the database. The representation of historical data is still unclear in this case.

ACTION: Lorenzo is translating the documents to understand better. Customer will be asked questions about historical data.