		Week Report

Project	Real-Time Bridge Monitoring			Week	49
Name	Andrea Bottoli			Date	08.12.2013

Achievements
Status Report Presentation / Group Meetings / Finalized Requirements Document / Mockups / Updated Design Document / Work on Math Engine and Calculations

Problems
Explain during the presentation the calculations needed

Plans for the next week
Beta Prototype internal deadline / Test Mathematical stuffs / Integration of the whole system

Hours spent
Day	Hours	Short description
Monday	7	Meeting Agenda (0,5), First draft of Status Report presentation (3,5), Group Meeting (1), Summary Week Report (2)
Tuesday	5	Talk with Dzana about graphs and requirements (2), Added Class Diagrams to Design Document (1), Work on Status Report presentation (1), Comment Mockups (1)
Wednesday	10	Comment/Modify Mockups with Nikola (2), Meeting with supervisors (1), Fix presentation (2), Preparing the talk for the presentation (2), updated tasks (0,5), Meeting with Nikola and Dzana about requirements (0,5), Fix Design Document (2)
Thursday	9	Class Lecture and Presentation (3), Help Lorenzo in debugging Math Engine (4), Meeting Agenda and talk with supervisors (1), Group Meeting (1)
Friday
Saturday
Sunday	1	Week Report (1)
Total Hours	32