		Week Report

Project	Real-Time Bridge Monitoring			Week	43
Name	Andrea Bottoli			Date	28.10.2013

Achievements
- Presentation of Project Plan and Vision / - First meeting with customers (Francesco Ballio and Gianluca Crotti) / - Work on Project Plan Document / - Requirements gathering started / - Meeting with the team / - Discuss about possible hypothesis of implementation, programming languages and architecture

Problems
- Gathering and understanding requirements

Plans for the next week
- Finalize Project Plan document / - Set up environment / - Second meeting with customers / - Gathering requirements / - Think about roles in implementation workload / - Get data and Matlab code from customers

Hours spent
Day	Hours	Short description
Monday	2	Group meeting
Tuesday	7	Group meeting, meeting with customers
Wednesday	4	Preparing presentation
Thursday	4	Course Lecture, Presentation
Friday
Saturday
Sunday
Total Hours	17