PowerPoint Presentation
Distributed Software Development
13-12-02

---
Real-Time Bridge Monitoring
Status Report 2
The Development Group

---
Colours in between MDH and FER
Overview
- Team Organization
  - The Development Group
  - Roles
- Project Status
  - Actual Project Plan
  - Actual Architecture
  - Package Dependencies

---
Overview
- Meetings
  - Group meetings
  - Customer meetings
  - Supervisor meetings
- Experiences
  - Effort
  - Problems and solutions
  - Positive experiences
- The web site

---
Team Organization
The Development Group
Andrea Bottoli (PoliMi) Lorenzo Pagliari (PoliMi) Marko Brčić (FER)
Dzana Kujan (MDH) Jörn Tillmanns (MDH) Miraldi Fifo (MDH) Nikola Radisavljevic (MDH)

---
Team Organization
Roles
Name	Initials	Responsibility (roles)
Andrea Bottoli	AB	Project Manager
Dzana Kujan	DK	Team Leader
Marco Brčić	MB	Documentation Manager
Lorenzo Pagliari	LP	Design Manager
Miraldi Fifo	MF	Testing Manager
Jörn Tillmanns	JT	Database Manager
Nikola Radisavljevic	NR	Integration Manager

---
Project Status
- Actual Project Plan (I)
  - Where we are and what we have to do

---
Project Status
- Actual Project Plan (II)
  - Alpha Prototype
    - Database implementation
    - Scheduler: periodically calls the parser
    - Parser: parses the .txt files and stores in database
    - Webpages
    - Website is running on the VM
    - Acceptence test

---
Project Status
- Actual Project Plan (II)
  - Alpha Prototype

---
Project Status
- Actual Project Plan (III)
  - Beta Prototype

---
Project Status
- Actual Project Plan (III)
  - Beta Prototype

---
Project Status
- Actual Project Plan (III)
  - Beta Prototype

---
Project Status
- Actual Project Plan (III)
  - Beta Prototype

---
Project Status
- Actual Project Plan (III)
  - Beta Prototype

---
Project Status
- Actual Project Plan (III)
  - Beta Prototype
Math Engine

---
Project Status
Actual Architecture

---
Project Status
- Actual Architecture
  - Modules distribution (persons in charge)
    - dsd.dao
      - Marco Brčić and Jörn Tillmanns
    - dsd.controller
      - Each member creates what he needs
    - dsd.model
      - Each member creates what he needs
    - dsd.calculation
      - Lorenzo Pagliari and Andrea Bottoli
    - dsd.view
      - Dzana Kujan, Nikola Radisavljevic

---
Project Status
Package Dependencies

---
Meetings
- Both chat & video
- Group Meetings
  - Face to face meetings
  - Formally scheduled every Monday and every Thursday 7 PM
- Project Leader & Team Leader Meetings
  - About every day (during the week)
  - Formally scheduled every Tuesday 10 PM

---
Meetings
- Customers Meetings
  - One every week
    - Project status
    - Customers desires
    - Requirements
  - First one with both customers
    - Ing. Francesco Ballio
    - Ing. Gianluca Crotti
  - The others with ing. Crotti

---
Meetings
- Supervisors Meetings
  - One every week
  - Inform about
    - Project status
    - Group status & managing
    - Report about customer meetings
  - Gather advices, suggestions and proposals
  - Report problems

---
Experiences
- Effort
  - << table from summary week report >>

---
Experiences
- New Requirements
  - << M-N domain >>
  - << NTC 08 and EU 305/2011 >>
  - << NEW MOCKUPS >>

---
Experiences
- Changes in documentation
  - Requirement document
    - 3 versions, working on the 4th (the final one)
  - Design document
    - 3 versions, working on the 4th
  - Input and Convertions
    - 5 versions, now it is complete

---
Experiences
- Problems
  - Communication
  - Management
  - Ineficient meetings
  - Technologies not familiar to all
  - Setting up environment
  - Being late for meetings
- Solutions
  - Additional Meetings
  - Tasks on github
  - Meeting agenda introduced
  - Additional hours spent on learning
  - Helping each other :)
  - Chocolate penalties :)

---
Experiences
- Problems and Solutions
  - Ghazaleh
    - She decided to left the group
    - Our supervisors told her that her that her contribution to the project was too small to be considered sufficient for the purposes of this course

---
Experiences
- Positive experiences
  - Team work
  - Fun meetings :)
  - Everyone is doing a hard work and trying to do the best they can
  - Improved skills and distributed development experience
  - Good collaboration

---
The Web Site
Some Screenshots

---
The Web Site
Some Screenshots

---
The Web Site
Some Screenshots

---
The Web Site
- Live demo
  - http://161.53.67.134/BridgeMonitoring

---
Question Time

---
Thank you for your attention