		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	11.11.13
				Start-end time	19:00:00 AM – 20:00:02 PM
Responsible	Nikola Radisavljevic			Location / type	SWE – CRO – IT
Attended by Location Remarks / Dzana Kujan Västerås / Marko Brčić Zagreb / Miraldi Fifo Västerås / Nikola Radisavljevic Västerås / Jörn Tillmanns Västerås / Lorenzo Pagliari Milano

Work distribution

We discussed what all team members are doing at the moment.

CONCLUSION: Every team member is doing their work according to plan, except Ghazal.

ACTION: Jörn Tillmanns and Marko: working on DB and Parser
Lorenzo: Translating documents received from customer
Dzana, Nikola and Miraldi: working on the Presentation layer
Andrea: helping with design document and translation.
All team members: Import project from git :)
Andrea: as the project manager, think about new tasks and inform everyone before the next meeting on Tuesday

Implementation

We discussed if it is better to create a deamon or use cron for scheduling.

CONCLUSION: Daemon will be used

Document updates

We discussed what has to be done to improve the existing documentation and keep it consistent.

CONCLUSION: Design document and Requirements document have to be updated.

ACTION: Lorenzo, Marko, Andrea, Jorn and Ghazal work on design document.
 Dzana and Nikola work on fixing requirements document

Replies from customer

Andrea has sent the requirements document to the customer and we got a response from him which was pretty unclear to all the team members.

CONCLUSION: We still don't understand what the customer expects from the system and we need to communicate with him more and ask questions.

ACTION: All team members should write questions they have in a google sheet.
Lorenzo will ask the customer