		Week Report

Project	Real-Time Bridge Monitoring			Week	47
Name	Andrea Bottoli			Date	24.11.2013

Achievements
Design Document Fixed (more or less) → still needed diagrams / Work on math engine/ calculation controller / Quartz (scheduler) implementation / Meetings with customers and supervisors

Problems
Configuration of quartz / Understand customer formulas

Plans for the next week
Class and sequence diagrams for Design Document / Gather the last requirements from the customer / Gather feedback from customer and supervisors about the presentation of the alpha prototype / Deliver alpha prototype

Hours spent
Day	Hours	Short description
Monday	5	Updating issues on repository (1), Summary Week Report (2), Fix Design Document (2)
Tuesday	5	Meeting with customers (2), Fix Design Document (2), Managing Meeting (0,5), Customer Meeting Summary (0,5)
Wednesday	4	Work on Math Engine(3), Updating Tasks(0,5), Thinking about REST with Dzana (0,5)
Thursday	8	Meeting with Supervisors (2), Supervisors Meeting Summary (0,5), Meeting Agenda (0,5), Summary for the supervisors (2), Group Meeting (1), Quartz Implementation (2)
Friday	7	Quartz Implementation (5), Quartz Fixing (2)
Saturday	4	Quartz Fixing (4)
Sunday	1	Week Report
Total Hours	34