		Week Report

Project	Real-time Bridge Monitoring			Week	47
Name	Marko Brčić			Date	24.11.13

Achievements
Parameters entity layers implemented / Few small changes about the design / Parser of the analog and sonar files / Fixed the DAOProvider class to have only secure parametrized methods to prevent sql injection attacks

Problems
Finishing the parser module / Implementing layers for other entities in the project

Plans for the next week
Finish the parser, dao and model layer

Hours spent
Day	Hours	Short description
Monday	4	Meeting, Parser
Tuesday
Wednesday	3	Parameters
Thursday	6	Meeting, Parameters
Friday
Saturday
Sunday	5	Parser, weekly report
Total Hours	18