		Week Report

Project	Real-Time Bridge Monitoring			Week	47
Name	Dzana Kujan			Date	25.11.2013

Achievements
-Succeed connecting the presentation with business layer and database by presenting raw data wind speed graph on the webpage / -Designed the webpage (poor design, needs more work) / -Presentation of anemometer, hydrometer, sonar graphs and current values, pictures of bridge on the 'Current Value' page.

Problems
-Problems with sending data from server to client (javascript), solved by using JSON. / -We are not experienced with design

Plans for the next week
-Finish the design of the webpage / -Make the presentation of the alpha prototype / -Update the requirements document / -Finish Current State page

Hours spent
Day	Hours	Short description
Monday
Tuesday	5.5	Work on the Current State View, jsp and graphs (5), Meeting with Andrea (0.5)
Wednesday	5.5	Work on the Current State View, jsp and graphs (learning JSON and dealing with graphs)
Thursday	4	(1) Meeting, (2) Design of website
Friday	3	Design of website
Saturday
Sunday	1	Work on presentation of alpha prototype
Total Hours	19