		Week Report

Project	Real-Time Bridge Monitoring			Week	43
Name	Dzana Kujan			Date	28.10.2013

Achievements
-The first presentation 'Project Plan and Vision' has been held this week. / -Customers were met for the first time / -Work on the project plan document / -Requirements gathering started

Problems
The problems that we had this week were regarding requirements. They are still pretty unclear and the team still has some unanswered questions for the customer.

Plans for the next week
Plans for next week include the following: / -Finalize the Project Plan document / -Set up environment / -Meet with customers / -Work on requirements

Hours spent
Day	Hours	Short description
Monday	2	Group meeting, setting up Git
Tuesday	3	Group meeting, Minutes of meeting document
Wednesday	2	Presentation preparations, work on Project Plan document
Thursday	3	Course Lecture
Friday
Saturday	2	Work on project plan document
Sunday
Total Hours	12