		Week Report

Project	Real-Time Bridge Monitoring			Week	51
Name	Andrea Bottoli			Date	22.12.2013

Achievements
Fixed bugs in the calculation controller / Fixed bugs in the scheduler / Fixed bugs in the dao for the updating of the worst case tables / Run the system & start filling the remote DB / Customer meeting / Supervisors meeting / Finalized Beta Prototye / Managed tasks & issues / Added Apache License 2.0 to our product in class headers, with readme file & license file

Problems
Founded some bugs difficult to see in dao, scheduler & controller / Difficulties in filling remote DB cause the VM are slow and the calculation are a lot / Too few hours sleeped

Plans for the next week
Continue working on fixing bugs / Continue filling the remote DB / Manage the group with tasks, issues and meeting(s) / Take suggestions & opinions from customers / Fix the web pages / Continue working on final documentation / Try to finalize Design & Requirements documents / Some more relax during Christmas week :-)

Hours spent
Day	Hours	Short description
Monday	5	Meeting Agenda (0,5) / Summary Week Report (2) / Group Meeting (1) / Help Lorenzo Fixing the bugs in the calculations (1,5)
Tuesday	21	Work on calculations, jobs and scheduler (9) / Customer Meeting (3) / Customer Meeting Summary (1) / Beta Prototype presentation v1.0 (1) / Work on calculations, jobs and scheduler (5) / Managing Meeting (0,5) / Work on calculations, jobs and scheduler (1,5)
Wednesday	10	Supervisors Meeting (1) / Beta Prototype presentation (6) / Run the system and fill DB tables (3)
Thursday	12	Work & fix bugs (9) / Class Lecture (2) / Added Apache license (1)
Friday	2	Updated tasks & issues (1) / Week Report (1)
Saturday
Sunday
Total Hours	50