		Week Report

Project	Real-Time Assessment of Bridge Vulnerability and Support to Emergency Management			Week	45
Name	Miraldi Fifo			Date	11/11/2013

Achievements
-Complete the Requirements Document / -Discussing about the design and the architecture of the system

Problems
Too much technical details and sometimes without explanation provided from the customers.

Plans for the next week
Working on Alpha Prototype

Hours spent
Day	Hours	Short description
Monday	2	Meeting with the group
Tuesday	4	Working on Requirements Document, Meeting with the group.
Wednesday	5	Working on Requirements Document
Thursday	3	Course lecture, Presenting Requirements and Design
Friday
Saturday	1	Meeting and discussion about the design and the architecture of the system
Sunday
Total Hours	15