		Week Report

Project	Real-Time Bridge Monitoring			Week	47
Name	Andrea Bottoli			Date	01.12.2013

Achievements
Met The customer / Met the supervisors / Group Meetings / Updated Issues on the Repository / Managing Meeting with Dzana / Customer Meeting Summary with the final requests / Alpha Prototype Presentation / Work on math engine

Problems
Understand the requirements of the customers / Try to make that requirements understandable for the others

Plans for the next week
Finalize Math Engine / Finalize Calculation Controller / Help to finalize Requirements Document / Help to finalize Design Document / Start working on beta prototype / Status Report presentation / Improve the testing part

Hours spent
Day	Hours	Short description
Monday	7	Updating issues on repository (1), Summary Week Report (2), Group Meeting (1), Math Engine Fix (3)
Tuesday	5	Meeting with Customer (2,5), Customer Meeting Summary (1), Chat Meeting With Supervisor (0,5), Managing Meeting (1)
Wednesday	3	Meeting with Supervisors (2), Feedback for Presentation (1)
Thursday	8	Class Lecture (2), Meeting with Customer (2), Meeting Agenda and Talk with supervisor (0,5), Group Meeting (1), Customer Meeting Summary (2), Help Lorenzo on thinking on the DB (0,5)
Friday	1	Updated Tasks and Issues on Github (1)
Saturday
Sunday	1	Week Report (1)
Total Hours	25