		Week Report

Project	Real-Time Bridge Monitoring			Week	45
Name	Andrea Bottoli			Date	07.10.2013

Achievements
Draw Sequence Diagrams / Choose technologies, interfaces and pattern (MVC) / Status Report Slides / Summarize the project to Ghazaleh / Meeting with customers / Meeting with supervisors / Discussion on some suggestions from Swedish side on how to improve project management an on how to manage better the group and the tasks / Tasks division and assignation

Problems
Communication / Some misunderstandings on the overall view of the project / Last minute work / Manage a new member / Slightly behind the schedule / Technical details not well explained by the customers

Plans for the next week
Setting up environment / Start with implementation / Assign new detailed tasks to each member / Modify Design Document starting from group feedback / Gather more requirements and details from the customers / Meet customers to discuss about their requirements and to receive some explaination about their technical document

Hours spent
Day	Hours	Short description
Monday	1	Summary week report
Tuesday	9	Meeting with customers (2), Work on sequence diagrams (5), Work on first draft of presentation (2)
Wednesday	13	Meeting with supervisors (2), Work on sequence diagrams (3), work on presentation (6), Meeting with Ghazaleh (2)
Thursday	4	Class Lecture and Status Report Presentation
Friday
Saturday
Sunday	2	Read customers documentation (1), Feedback from Lorenzo to the weekend work (1)
Total Hours	29