		Week Report

Project	Real-Time Bridge Monitoring			Week	44
Name	Lorenzo Pagliari			Date	04.11.2013

Achievements
-Have the data from customers / -Have most of the formulas from the customers / -Share data and formulas with the whole team and explain them / -Project requirements and first design, first version / -Agree on the most interfaces and technologies / -Translate the input document which is in Italian

Problems
-Still some problems to understand to other members of the team, and myself as well, the meaning of inputs, and the purpose of the data tables of the db.

Plans for the next week
-Do the design document of the project / -Finish to translate the input document / -Think deeply about design of the db / -Make all diagram: use case, class diagrams and so on / -Meet again the customers to clarify some aspects of the requirements

Hours spent
Day	Hours	Short description
Monday	1	Fast briefing on group coordination
Tuesday	7	Meeting customers and explain to the team
Wednesday	4	Complete the Project Requirements & Design presentation
Thursday	7	Lecture and Project presentation + meeting
Friday
Saturday
Sunday
Total Hours	21