		Week Report

Project	Real-time Bridge Monitoring			Week	43
Name	Marko Brčić			Date	10/28/13

Achievements
Started working on the requirements and plan of the project / More or less we have clear vision about the project / Virtual machine for testing is almost set

Problems
Not perfectly clear requirements / Familiarity of all the team members with the technologies used on the project

Plans for the next week
Get better understanding of the requirements from the second meeting with the customer / Set up the development environment / Get example data and Matlab code from the customer / Polish VM

Hours spent
Day	Hours	Short description
Monday	3	first questionnaires for the course, setting up development environment
Tuesday	3	Setting up development environment, meeting with the team
Wednesday
Thursday	2	Project presentation
Friday	6	Setting up the virtual machine and making the configurations
Saturday	3	Setting up the development environment
Sunday
Total Hours	17