		Week Report

Project	Real-time Bridge Monitoring			Week	45
Name	Marko Brčić			Date	10.11.13

Achievements
Finished the class diagram and website organization diagram / Finished some parts of the Design documentation / Finished the database design with Jorn / Added few slides to Status report presentation / Presented the status report / Reorganized the Git repository / Created the Java Web project in the Git repository / Changed the team policy documents / Started transferring the tasks to GitHub issues / Assigned few tasks to team members

Problems
Setting up the development environment and configuring the VM / Communication with other team members working on the design document

Plans for the next week
Start the implementation / Change the documentation where needed / Resolve misunderstandings and ambiguities with the requirements

Hours spent
Day	Hours	Short description
Monday	4	Design documentation, meeting, diagrams
Tuesday	6	Design documentation, meeting, diagrams
Wednesday	5	Design documentation, meeting, diagrams, presentation
Thursday	3	Team policies, presentation, team policies suggestions
Friday
Saturday	3	Assigning and transferring tasks to Github
Sunday	5	Creating the java web project, changing the team policies, reorganizing the repository
Total Hours	26