		Week Report

Project	Real-Time Assessment of Bridge Vulnerability and Support to Emergency Management			Week	43
Name	Miraldi Fifo			Date	10/28/2013

Achievements
-The first presentation 'Project Plan and Vision' has been held this week. / -Customers were met for the first time, and first requirements are gather. / -Work on the project plan document. / -Start preparation for next meeting with customer.

Problems
We don’t have well-defined requirements from the customer yet.

Plans for the next week
Plans for next week include the following: / -Finalize the Project Plan document / -Set up environment / -Meet with customers / -Work on requirements

Hours spent
Day	Hours	Short description
Monday	2	Meeting with the group, learning how to use git
Tuesday	3	Trying to have a project vision relying on the meeting with the customer, filling the “minutes of meeting” document
Wednesday	1	Give feedbacks on project Presantations
Thursday	3	Course lecture
Friday
Saturday
Sunday
Total Hours	9