		Week Report

Project	Real-time Bridge Monitoring			Week	42
Name	Marko Brčić			Date	20.10.13

Achievements
successful first meeting with the team / made Google calendar for the team and added all the team members / made Google spreadsheet document for brain storming, making notes and other things and added all the team members

Problems
communication with the team was at first inefficient, Skype was not working so good / we still don't know what we have to do for the project, I hope we will know more after the meeting with the customers

Plans for the next week
meet with the customers and get insight in the requirements and work that needs to be done / agree between the group members what are the preferences for development technology and other team policies / working intensively on the documentation / setting the environment for the development

Hours spent
Day	Hours	Short description
Monday	1	first questionnaires for the course
Tuesday
Wednesday	1	cultural differences homework
Thursday	2	getting contacts of the crew, changing picture on the site , studying documentation
Friday
Saturday	4	meeting with the team members, initial work, creating the Google calendar, editing “DSD project” Google spreadsheet document
Sunday	6	week report, minutes of meeting, other documentation, questionnaires for the customer
Total Hours	14