		Week Report

Project	Real-Time Bridge Monitoring			Week	50
Name	Andrea Bottoli			Date	15.12.2013

Achievements
Group Meetings / Setup of the final documentation / Updated tasks

Problems
Bugs in the calculations / Difficulties in integrations of the project

Plans for the next week
Beta Prototype / Fix the bug

Hours spent
Day	Hours	Short description
Monday	7	Meeting Agenda (0,5) / Summary Week Report (2) / Group Meeting (1) / DB and tests on local machine (3,5)
Tuesday
Wednesday
Thursday	5	Meeting Agenda (0,5) / Group Meeting (1) / First Setup of documentation (0.5) / Technical Documentation v1.0 (3)
Friday	1	Updated tasks (1)
Saturday
Sunday	1	Week Report (1)
Total Hours	14