		Week Report

Project	Real-time Bridge Monitoring			Week	44
Name	Dzana Kujan			Date	11.04.2013

Achievements
This week, we have been spending a lot of time understanding the requirements. / The initial version of the project has been finished. / I have created Use cases for the system and work has been started on the requirements document.

Problems
The requirements are still pretty unclear. / We have received a lot of documentation in Italian and code (7000 lines) with comments in Italian. They are essential for understanding the system. The problem is that only two members of the team understand Italian, so Lorenzo is translating at the moment.

Plans for the next week
The plan for the next week is to finish the requirements and design document. Most importantly to understand the requirements.

Hours spent
Day	Hours	Short description
Monday	5	Meeting + working on Project plan doc (5h)
Tuesday	7.5	Meeting(1.5h), Making questions for Andrea(2), Requirements doc + Use Cases(2), setting up environment (2)
Wednesday	5	Requirements document (4), presentation help (1)
Thursday	3	Presentations (2), group meeting (1)
Friday
Saturday
Sunday
Total Hours	20.5