		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	31.10.13
				Start-end time	06:15:00 PM – 07:42:00 PM
Responsible	Marko Brcic			Location / type	SWE – CRO – IT
Attended by Location Remarks / Andrea Bottoli Milano / Dzana Kujan Västerås / Lorenzo Pagliari Milano / Marko Brčić Zagreb / Miraldi Fifo Västerås / Nikola Radisavljevic Västerås / Jörn Tillmanns Västerås / Ghazal Shojaee Milano

Documentation part

We discussed about the requirements and design document. What needs to be done and who should do it.

CONCLUSION: We will split in two teams. The Swedish part will work on the requirements, except for Jorn who will work on the design with Italian side

New team member

We received a new team member Ghazal Shojaee. We discussed with her about her preferences and skills and in what way to integrate her in our team. Andrea also explained to her what we did by now, and what are the documents that she should read to catch up with us.

CONCLUSION: We assigned a role UI manager / developer to Ghazal and we did our best to make her feel as part of the family

Parameters

We discussed about the special part in the requirements concerned with parameters. We received info from the customer that the parameters can be changed. This happens not so often. When the parameters are changed, the whole history of data should be changed so we should think about the performance part from the beginning and create the database and the application as soon as possible.

CONCLUSION: We should study a bit more how to implement the parameters module into the database

Design and requirements

We discussed about the design and requirements in general.

CONCLUSION: We agreed on the technologies used and discussed a lot about the design and requirements of the project

Team policy documents

We discussed about the team policy documents

CONCLUSION: We need to study them all so we can change some things if needed as soon as possible.

ACTION: Each of the members should study the team policy documents.