		Minutes of Meeting

Project	Real-time Bridge Monitoring			Date	02.12.13
				Start-end time	07:00:00 PM – 08:11:00 PM
Responsible	Marko Brčić			Location / type	Skype / Hangouts / IT-SWE-CRO
Attended by Location Remarks / Andrea Bottoli Milano / Dzana Kujan Västerås / Lorenzo Pagliari Milano / Marko Brčić Zagreb / Miraldi Fifo Västerås / Nikola Radisavljevic Västerås / Jörn Tillmanns Västerås

Database

Final changes to database need to be made. We discussed about final requirements and that we should make the final according changes in the database. The changes should be made with the data and also we should think about performance and create indexes for some tables if needed.

ACTION: Jorn to make the changes in the db

Math engine status

We talked about the status of the math engine also

CONCLUSION: Lorenzo is so close to finishing the math engine. He needs to be provided with the DAO layers so he can insert the data in the database

ACTION: Lorenzo should continue working on the math engine and finish it, while Marko should make
final changes in the DAO layer for the calculated data

2nd status report presentation

Andrea and Dzana need to finish the presentation that they will present on Thursday, 5.12.2013.

CONCLUSION: Andrea and Dzana should finish the presentation so they can send it to the supervisors

Time of meeting changed again

Since we lost one team member who was one of the main reasons why we changed the time of meeting to 18:30, we returned the time of meeting back to 19:00

CONCLUSION: We agreed that we will put meetings to the previous time.

ACTION: According changes need to be made in team policy documentation and on in the Google calendar

Testing part and documentation

Miraldi made a sketch of Testing document and Andrea revised it also. We should improve the testing process in our project.

CONCLUSION: Miraldi will continue to work on JUnit test classes. Dzana will join him.

Design and presentation layer

We should improve the design and start to work on the upper layers of our system.

CONCLUSION: Nikola and Dzana, and later others will join them, in making more pages that we can later show on beta prototype and final presentation.